Work on the curvature estimates for Achraf

during November-December 2025

Objective: conference paper for ICPR (submission 20/12, max 12 pages at Spinger LNSC format)

Ajout d’intro

Dataset and training:

- Clean dataset of 1000 images with cropped images

- Should we work with fixed training/validation/test folders or with cross-validation?

Cross-validation is more time-consuming. Maybe use it only for the final validation when best conditions found?

Suggestion for the set of metrics:

- those that compute scores in a pixelwise manner

  - MAE, MAPE, SMAPE -> only SMAPE which is robust to zero values

  - MSE, RMSE, NRMSE, RMSLE, … -> RMSE sliding window which is in the range of the curvature values and highlights local prediction quality through sliding window, and MSE.

  - PSNR, since it is a classic metric for regression task in image processing

- the global ones also called full-reference (Oszust 2016) (VIF, FID, R2, adjusted R2, PSNR, EVS, Pearson correlation, SSIM, MS-SSIM, LPIPS, KL divergence, R-SVD, … )

  - Correlation based ones: Pearson, Spearman

  - Statistical: EVS, R2

Perceptual, structural ones: VSI, MS-SSIM, VIF

- the ones without ground truth also called no reference (PIQUE, NIQUE, BRISQUE, BLIINDS, BLISS, CNNIQA, …).

  - Only PIQE which should be robust against noise

12 (not too heavy on computation side). This enables to have metrics based on various features and to have the classic ones from the regression field.

Experiments to perform:

- Find the best function

- MSE, WMSE (weights for bckg at 0.1 and 0.5), MSE + x*Grad (x= 0.1, 0.3 & 0.5), WMSE + x*Grad (x= ?? the best from MSE+Grad) for easy images.

- selection of the 3-to-5 best models obtained with easy and compute them for complex

Quantification: metrics on all pixels, metrics on MT pixels, and 10 test images for visualisation.

- Ablation study

Using the best loss function found in #1,

- comparing the performance of ASE_Res_UNet with U-Net, Res_UNet and ASE_UNet.

- compare with SE_Res_UNet to highlight benefits of Adaptive-noise attention.

- Comparison with state-of-the-art models

Identify appropriate models

- Application to real images (MicReal_FluoMT)

Annotations to be done